Drinking Water Challenge Grant Conference Meeting Minutes

March 28, 2:30pm – 4:00pm EST

# Participants

| Laurie Cullerot, New Hampshire Dan Burleigh, New Hampshire Leslie Latt, Maine Bob Peterson, Maine Mike Corbin, Maine Rod Dehner, Vermont Jerry DiVincenzo, Vermont Deb LaFluer, Rhode Island Rich Amirault, Rhode Island | Bryan Barrette, Rhode Island Ellie Kwong, EPA Ed Kim, EPA Karen Fell, NJ Sara Liu, enfoTech Greg , enfoTech Doug Timms, enfoTech Rob Willis, Ross & Associates |
| --- | --- |

# Action Items

- Bob Peterson will look into finding an electronic version of the FedRep System Design Document.

- Rob Willis will post the e-DWR schema presentation on the website.

- The group decided that the Face-to-Face meeting dates are February 2nd, 3rd, 2004 in Concord.

- Rob Willis will circulate an updated Face-to-Face meeting agenda following the IPT call.

- Rob will contact Harvey Klein and invite him to the Face-to-Face meeting.

- Laurie will contact Dave Paris, Molly O’Neill, and/or Pat Garvey and invite them to the Face-to-Face meeting.

# Meeting Minutes

Agenda Review

The group reviewed the agenda without modification

Maine’s SDWIS FedRep Pilot Experience

Bob Peterson gave a ten-minute summary of Maine’s FedRep Pilot Experience.  Early the project Maine installed Tomcat and Java, the additional components required to run FedRep, on a laptop as a test platform. The installation went fairly easily with some light configuring to set up some system properties and SAIC provided support.

The FedRep program is web-based and is designed to extract and validate information that is going to SDWIS Fed.  The extraction only works for SDWIS State but validate works for all states.

Certification, Inventory action or Samples information can be extracted.   Once you submit is sends you a print page that confirms the job is sent.  Once completed it sends an email confirmation that lets you know it is done.  The email also contains links to a summary page, error report, completeness report, integrity report, and it links to validated and rejected XML information.  When you follow the link in the error report to the rejected data it shows the data that did not validate.  The error report messages, are fully informative but give you an idea of where the error was in the process.  It doesn’t tell you the exact point in SDWIS State but rather gives you a reference. A reference table exists that tells you where the error exists in SDWIS state.

The whole process is now done quarterly and this new process is streamlined because the submission software is the same as the Fed software so it reduces the error due to translation.  You can look at the XML file and also use the error reports to find what was wrong.  It was fairly easy to set up but overall this pilot project is supposed to run until the end of the year and then get everything out next year.  It is supposed to work with both SDWIS state and Non-SDWIS state.

Laurie Cullerot asked Bob if there anything that we can learn from this pilot specifically anything from the validation or the other processes.  Bob felt that there is a potential to learn from the pilot. The OW supplied a design document that describes some of the processes.

Dan Burleigh asked if there is anything that is open in the validation process.  Bob responded that it is all JSPs and if somebody can understand JSPs you might be able to figure out what is going on.

The group thanked Bob for his presentation.  Bob will look into finding an electronic version of the FedRep System Design Document.

e-DWR Schema Review and Description

Sara Liu and Doug Timms gave an presentation on the new e-DWR Schema.  See the presentation at http://epaqp1.interliant.com/QuickPlace/drinking_water_challenge_grant/main.nsf/h_Library/23A191E6DF2C9C9785256DE80059AF74?OpenDocument .

Following the presentation Doug reviewed with the group the activities of the IPT.  On 11/25 the IPT will have a conference call to look at the revised schema and to look at the changes made to it over the past few months and to look at the SDWIS state schema.  Currently, there are three schema: 1 FedRep state to EPA  2.  EDWR Lab to State  3.  SDWIS State import schema.  In preparation for that call, Doug is going to preview the changes and the documentation to the Schema. The documentation is really an implementation guide describing the Schema. For the call on the 25th, the documentation will be made available.

Doug previewed the the Schema documentation.  Doug showed an XML-based document which allows you to view the Schema by field name.  The Schema field name is hyperlinked and when clicked the user is taken to a description of the data field (will have name, required, data type, annotation, and whether it links to SDWIS for EDI).  On the IPT call, we are going to see how the documentation/implementation guide could be improved.

Face-to-Face Meeting Update

Rob Willis reviewed the proposed agenda for the Face-to-Face meeting in February.  Please find the draft agenda on the website at:

http://epaqp1.interliant.com/QuickPlace/drinking_water_challenge_grant/main.nsf/h_Library/FA34C81748E6E51F85256DE8005AF39F?OpenDocument&Form=h_PageUI

The agenda will be updated following the IPT call on the 25th.  If the IPT group wants to meet in person, then the proposal will be to piggy back that meeting with our meeting.  The other suggestion is to provide a couple of demonstrations, perhaps Maine (FedRep) and New Jersey (EnJems).

The group discussed potential meeting dates and agreed to having the face-to-face meeting on February 2nd and 3rd in Concord, NH.  The group agreed that the Advisory Committee co-chairs should be invited.  Also the workgroup discussed whether Damon Guterman of MA should be invited.  The workgroup also thought it would be a good idea to invite an Exchange Network Participant.